## Slide 1: Sprint #4
IGVC
AutoMav
Dario Ugalde, Awet Tesfamariam, Andrew Break, Amgad Alamin, Warren Smith

## Slide 2: Sprint Goal
Create Detailed Design Specification
Set up object recognition.
Get started on waypoint navigation
Rebuild ROS
Assemble Chassis

## Slide 3: Sprint Backlog (Design)
Item | Time Estimate (hours) | Time Taken (hours)
Detailed Design Specification | 5 | 5
Set Up Object Recognition | 6 | 4
Waypoint Navigation | 6 | 
Rebuild ROS | 7 | 8
Assemble Chassis | 9 | 2

## Slide 4: Burndown Chart

## Slide 5: Object Recognition