## Slide 1
Sprint #2 Review
IGVC
AutoMav
Dario Ugalde, Awet Tesfamariam, Andrew Break, Amgad Alamin, Warren Smith

## Slide 2: Sprint Backlog
Item | Time Spent (hours)
Set up camera gimbal mount | 6
Set up noise cancellation on camera input | 5
Begin implementing edge detection | 6
Begin implementing ramp detection | 6
Start waypoint navigation implementation | 5
ROS package setup | 8

## Slide 3: Sprint Backlog (continued)
Item | Time Estimate (hours)
Wiring | 8
Chassis Assembly | 3
Research SLAM and 3D camera system | 4
Set Up Controller Input | 2

## Slide 4
Chart: Sprint #2 Burndown
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14
Actual Time | 29 | 29 | 29 | 29 | 29 | 29 | 29 | 53 | 48 | 33 | 22 | 22 | 22 | 22
Estimated Time | 29 | 27 | 25 | 23 | 21 | 19 | 17 | 45.5 | 38 | 30.5 | 23 | 15.5 | 8 | 0