## Slide 1
Sprint #4
IGVC
AutoMav
Dario Ugalde, Awet Tesfamariam, Andrew Break, Amgad Alamin, Warren Smith

## Slide 2: Sprint Goals
Finish rewriting diff_drive controller.
Finish the navigation stack by creating local and global cosmaps, and feeding these into our planner, for non simulated use.
Add wireless e-stop.
Add light indicating autonomous mode.
Implement lane following

## Slide 3: Sprint Backlog
Item | Time Estimate (hours)
Diff drive controller | 15
Navigation Stack | 10
Wireless e-stop | 6
Autonomous mode light | 4
Lane following | 12